Legal-Tech SaaS Investor Pricing Pitch

Lean funding plan for a 2-member AI-native / vibe-coding team, including full UI design and go-to-market budget

Recommended investor ask: Raise ₹1Cr pre-seed for 12 months to build and launch a complete-looking legal-tech SaaS V1, onboard 25-50 pilot firms, and prepare for a larger seed round after traction.

# Executive Summary

This product is an AI-first legal practice management SaaS for Indian law firms. The platform combines client management, matter management, hearings, tasks, billing, invoicing, payments, storage, communication, finance, HR, integrations, court updates, and AI-assisted legal workflows.

The traditional cost to build and commercialize a full-suite product could run into several crores. However, by using a 2-member AI-native team, prebuilt cloud services, mature UI libraries, third-party APIs, and AI coding tools, the first commercial V1 can be built much leaner.

# Funding Position

| Funding Option | Raise Amount | Best Use |
| --- | --- | --- |
| Lean ask | ₹75L | Build MVP, close pilots, and prove early usage. |
| Recommended ask | ₹1Cr | Build V1 with UI polish, AI basics, sales motion, and 12-month runway. |
| Stronger ask | ₹1.5Cr | Adds more sales budget, stronger AI/RAG, better onboarding, and higher buffer. |

# Product Scope: 21 Modules

| Group | Modules Included | V1 Approach |
| --- | --- | --- |
| Core system | User module, client management, case/matter management, daily task management | Build fully in V1. |
| Time and billing | Hubstaff-like meter, manual court hearing meter, billable module, invoice module | Build practical V1; advanced tracking later. |
| Finance and compliance | Finance management, audit, GST, TDS, payment portal | Start with core workflows and reports; deepen after paid pilots. |
| Communication | WhatsApp Business, SMS, call/meeting recorder | Use third-party APIs and usage-based pricing. |
| Legal intelligence | Court daily sync, AI email, research, document summary, document creation, RAG chatbot | Use API-led and semi-automated V1; court automation improves in later phase. |
| Operations | HR/payroll, storage, Chrome extension, Zoho/AWS/Google integrations | Build lightweight versions first; custom integrations by client demand. |

# Use of Funds: ₹1Cr Plan

| Use | Budget | Notes |
| --- | --- | --- |
| 2-member team runway | ₹30L | Founder-led build, modest salaries/drawings, contractor help only when required. |
| AI coding, design, automation tools | ₹5L | Codex/Cursor-style tools, design tools, automation, testing utilities. |
| UI/UX design and frontend polish | ₹10L | Design system, responsive app UI, dashboard polish, Chrome extension UI. |
| Cloud, database, storage, DevOps | ₹7L | Hosting, backups, security basics, monitoring, staging/production setup. |
| AI/RAG/document intelligence APIs | ₹12L | LLM usage, embeddings, vector database, OCR/document processing, summaries. |
| Integrations and third-party setup | ₹7L | WhatsApp, SMS, payment gateway, calendar, email, Zoho/Google/AWS as needed. |
| QA, security, and product hardening | ₹8L | Manual testing, security review, bug fixing, audit logs, role validation. |
| Marketing and brand | ₹12L | Website, demos, content, legal community outreach, events, early paid campaigns. |
| Sales, onboarding, support | ₹13L | Demos, founder-led sales support, onboarding material, implementation help. |
| Legal, accounting, admin, compliance | ₹3L | Company, contracts, basic legal/compliance documentation. |
| Contingency | ₹5L | Buffer for unexpected API, infra, contractor, or sales costs. |

# UI Design Budget Included

UI should be priced separately inside the product budget because this product will compete against mature SaaS tools. Even with vibe coding, the UI cannot look like an internal prototype. The V1 should feel clean, credible, and sales-ready.

| UI Workstream | Budget | Deliverable |
| --- | --- | --- |
| Design system and visual direction | ₹2L | Typography, colors, components, forms, tables, navigation, modals. |
| Core app screens | ₹3L | Dashboard, clients, matters, tasks, hearings, storage, billing, invoices. |
| Advanced workflow screens | ₹2L | AI workspace, finance/audit views, court sync view, reports, admin settings. |
| Responsive frontend polish | ₹2L | Desktop, tablet, and mobile responsive polish using a component library. |
| Chrome extension UI | ₹1L | Popup, settings, matter capture, timer/quick action flows. |

# Phase-Wise Execution

| Phase | Timeline | Budget | Outcome |
| --- | --- | --- | --- |
| Phase 1: Prototype | 8-10 weeks | ₹5L - ₹10L | Investor demo, product walkthrough, 5-10 pilot conversations. |
| Phase 2: Paid MVP | 4-6 months | ₹20L - ₹40L | Core SaaS launched with 25-50 pilot firms and early revenue. |
| Phase 3: Full-Suite V1 | 9-12 months | ₹50L - ₹1Cr | All 21 modules represented, with practical depth and sales-ready UI. |
| Phase 4: Seed Scale | After traction | ₹3Cr - ₹5Cr raise | Harden AI, court sync, enterprise security, integrations, and sales team. |

# Pricing Strategy for Customers

| Plan | Indicative Price | Target Customer |
| --- | --- | --- |
| Starter | ₹1,999 - ₹4,999/month | Solo lawyers and small offices needing matters, clients, tasks, invoices. |
| Professional | ₹7,999 - ₹19,999/month | Small to mid-size firms needing billing, reminders, reports, storage, AI basics. |
| Enterprise | ₹30,000+/month | Larger firms needing integrations, audit, court sync, AI/RAG, custom onboarding. |
| Usage charges | Actuals + margin | AI tokens, WhatsApp/SMS, storage, OCR, recording, payment gateway charges. |

# Investor Narrative

We are not raising to build a bloated enterprise system before validation.

We are raising to build a fast, full-suite V1 using AI-native development and API-led infrastructure.

The first milestone is traction: 25-50 paying or pilot law firms, repeat usage, and clear module demand.

The second milestone is product depth: strengthen AI, court sync, finance, audit, and integrations after market proof.

The larger seed round should be raised only after customer traction, not before.

# Recommendation

Final ask: Pitch ₹1Cr as the main pre-seed ask. Keep ₹75L as the lean fallback and ₹1.5Cr as the stronger option if the investor wants a faster sales push and more AI depth.

The strongest positioning is: 12-month runway, 2-member AI-native team, complete legal-tech SaaS V1, strong UI, early customer acquisition, and readiness for a ₹3Cr - ₹5Cr seed round after traction.